GrounUp Enterprise Specification
Phase 18 - Enterprise Scheduling & Resource Planning

Version 1.0.0 | Review-ready | Proposed lock: GES-P18-v1.0.0

# 1. Mission

Create a governed planning and scheduling platform that converts scope, quantities, resources, commitments and field progress into executable project and portfolio schedules with transparent logic, capacity and forecast consequences.

# 2. Architecture Principles

Reproducible CPM logic; immutable approved baselines; explicit calendars/constraints; resource-capacity awareness; production-based progress; integrated cost/schedule; scenario transparency; field planning integration; human-governed AI.

# 3. Cross-Phase Integration

Phase 18 consumes estimating quantities/production assumptions, project operations, workforce availability, finance/cost, procurement/material lead times, fleet availability and Phase 13 analytics. It also exchanges field progress, resource demand, milestones and forecasts with those phases.

# 4. CPM & Baselines

Activities, relationships, lags, constraints and calendars drive reproducible forward/backward calculations, float, critical path and longest path. Approved baselines remain immutable; rebaselines create new controlled versions and preserve prior states.

# 5. Resource Planning

Labor, crews, equipment, trucks, materials and subcontractors are loaded against time-phased activities. Capacity is constrained by actual availability and commitments rather than assumed unlimited.

# 6. Look-Ahead, Last Planner & Pull Planning

Near-term planning includes readiness checks, constraint removal, weekly commitments, PPC, reasons for variance, collaborative pull planning and handoff buffers.

# 7. Progress & Forecasting

Updates capture status date, actual starts/finishes, remaining duration, quantities, physical progress and production. Forecast completion and milestones are recalculated and compared against baseline/current commitments.

# 8. Risk, Scenario & Recovery

The platform supports duration uncertainty, risk events, confidence dates, sensitivities, alternative crew/equipment/calendar scenarios, recovery plans, crashing and fast-tracking with cost/resource impacts.

# 9. Delay & Impact Records

Delay events, impacted activities, fragnets and time-impact-analysis records preserve contemporaneous schedule evidence and assumptions. They support later contract/claims workflows but do not generate legal conclusions by themselves.

# 10. AI Schedule Intelligence

AI may detect likely constraints, predict delay risk, draft narratives and recommend recovery options. Outputs must identify supporting schedule/resource evidence and confidence and require human approval for consequential changes.

# 11. Functional Domains

## Enterprise Scheduling Core

Enterprise, portfolio, project and work-package schedules with baselines, calendars, revisions and audit.

## CPM Scheduling

Activities, relationships, constraints, float, critical path, longest path, lags and schedule calculation.

## Work Breakdown Structure

Program, project, phase, area, discipline, cost-code and work-package decomposition.

## Calendars & Shifts

Company, project, crew, equipment, holiday, weather and shift calendars.

## Resource Planning

Labor, crews, equipment, trucks, subcontractors, materials and capacity requirements.

## Resource Loading

Time-phased resource demand, histograms, utilization, overloads and allocation.

## Resource Leveling

Constraint-aware leveling, smoothing, priority rules, alternative scenarios and approvals.

## Crew Planning

Crew templates, crew-size recommendations, craft mix, shift plans, availability and handoff to operations.

## Equipment Planning

Equipment class/model demand, availability, rentals, utilization and fleet integration.

## Truck & Haul Planning

Truck demand, cycle assumptions, haul windows, dispatch capacity and schedule coupling.

## Material Planning

Required-on-site dates, lead times, procurement milestones, delivery windows and inventory availability.

## Subcontractor Planning

Trade capacity, commitments, mobilization, sequencing, access windows and coordination.

## Look-Ahead Planning

2/3/6-week look-aheads, constraints, commitments, readiness and weekly planning.

## Last Planner & Commitments

Weekly work planning, promises, percent plan complete, reasons for variance and learning.

## Pull Planning

Milestone-driven pull sessions, handoffs, buffers, promises, constraints and collaborative sequencing.

## Milestones & Contract Dates

Notice-to-proceed, interim milestones, substantial/final completion and contractual date control.

## Baseline Management

Original/current baselines, approved revisions, comparison, change reasons and governance.

## Schedule Update Cycle

Status date, actual starts/finishes, remaining duration, physical progress and update approvals.

## Progress Measurement

Quantity, duration, units-complete, weighted steps, earned value and production-based progress.

## Cost & Schedule Integration

Budget, cost codes, earned value, cash flow, commitments and forecast integration.

## Constraint Management

Design, permit, RFI, submittal, procurement, access, utility, environmental and resource constraints.

## Weather & Calendar Impacts

Observed/forecast weather references, non-work days, productivity impacts and schedule scenarios.

## Schedule Risk Analysis

Uncertainty ranges, risk events, sensitivity, confidence dates and schedule contingency.

## Recovery & Acceleration

Recovery plans, resequencing, added shifts/crews/equipment, crashing, fast-tracking and cost impacts.

## Delay & Impact Analysis

Change/delay events, impacted activities, fragnet references, contemporaneous records and claims support.

## Portfolio Capacity Planning

Cross-project labor/equipment capacity, backlog demand, bottlenecks and strategic resource forecasting.

## What-If & Scenario Planning

Alternative sequences, crew/equipment levels, calendars, procurement dates and completion outcomes.

## AI Schedule Intelligence

Evidence-grounded delay prediction, constraint detection, recovery recommendations and narrative.

## Scheduling Digital Twin

Current schedule, resources, constraints, production, costs, risks and decision state.

# 12. Controlled Artifact Summary

| Artifact | Count |
| --- | --- |
| Requirements | 400 |
| Entities | 185 |
| Fields | 300 |
| Business Rules | 80 |
| Validation Rules | 80 |
| Workflows | 52 |
| Engines | 59 |
| Api Resources | 64 |
| Ui Surfaces | 49 |
| Reports | 42 |
| Kpis | 52 |
| Tests | 400 |

# 13. KPI Registry

P18-KPI-001 - Schedule Performance Index: Governed metric definition for Schedule Performance Index.

P18-KPI-002 - Milestone On-Time %: Governed metric definition for Milestone On-Time %.

P18-KPI-003 - Critical Activity On-Time %: Governed metric definition for Critical Activity On-Time %.

P18-KPI-004 - Critical Path Duration: Governed metric definition for Critical Path Duration.

P18-KPI-005 - Total Float Trend: Governed metric definition for Total Float Trend.

P18-KPI-006 - Negative Float Count: Governed metric definition for Negative Float Count.

P18-KPI-007 - Open Constraints: Governed metric definition for Open Constraints.

P18-KPI-008 - Constraint Closure On-Time %: Governed metric definition for Constraint Closure On-Time %.

P18-KPI-009 - Look-Ahead Readiness %: Governed metric definition for Look-Ahead Readiness %.

P18-KPI-010 - PPC %: Governed metric definition for PPC %.

P18-KPI-011 - Reason-for-Variance Closure: Governed metric definition for Reason-for-Variance Closure.

P18-KPI-012 - Baseline Change Count: Governed metric definition for Baseline Change Count.

P18-KPI-013 - Schedule Update Timeliness: Governed metric definition for Schedule Update Timeliness.

P18-KPI-014 - Actual Progress vs Planned: Governed metric definition for Actual Progress vs Planned.

P18-KPI-015 - Quantity Progress vs Planned: Governed metric definition for Quantity Progress vs Planned.

P18-KPI-016 - Production Rate vs Plan: Governed metric definition for Production Rate vs Plan.

P18-KPI-017 - Forecast Completion Variance: Governed metric definition for Forecast Completion Variance.

P18-KPI-018 - Forecast Milestone Variance: Governed metric definition for Forecast Milestone Variance.

P18-KPI-019 - Labor Demand Variance: Governed metric definition for Labor Demand Variance.

P18-KPI-020 - Crew Utilization: Governed metric definition for Crew Utilization.

P18-KPI-021 - Crew Overload Hours: Governed metric definition for Crew Overload Hours.

P18-KPI-022 - Equipment Demand Variance: Governed metric definition for Equipment Demand Variance.

P18-KPI-023 - Equipment Utilization: Governed metric definition for Equipment Utilization.

P18-KPI-024 - Equipment Overload Hours: Governed metric definition for Equipment Overload Hours.

P18-KPI-025 - Truck Demand Variance: Governed metric definition for Truck Demand Variance.

P18-KPI-026 - Material Need-Date Compliance: Governed metric definition for Material Need-Date Compliance.

P18-KPI-027 - Subcontractor Capacity Coverage: Governed metric definition for Subcontractor Capacity Coverage.

P18-KPI-028 - Resource Leveling Exception Count: Governed metric definition for Resource Leveling Exception Count.

P18-KPI-029 - Resource Smoothing Improvement: Governed metric definition for Resource Smoothing Improvement.

P18-KPI-030 - Weather Impact Days: Governed metric definition for Weather Impact Days.

P18-KPI-031 - Schedule Risk P80 Finish: Governed metric definition for Schedule Risk P80 Finish.

P18-KPI-032 - Schedule Risk Exposure: Governed metric definition for Schedule Risk Exposure.

P18-KPI-033 - Recovery Plan Closure: Governed metric definition for Recovery Plan Closure.

P18-KPI-034 - Acceleration Cost per Day Saved: Governed metric definition for Acceleration Cost per Day Saved.

P18-KPI-035 - Delay Event Aging: Governed metric definition for Delay Event Aging.

P18-KPI-036 - TIA Cycle Time: Governed metric definition for TIA Cycle Time.

P18-KPI-037 - Earned Value Variance: Governed metric definition for Earned Value Variance.

P18-KPI-038 - Cost Performance Index: Governed metric definition for Cost Performance Index.

P18-KPI-039 - Cash Flow Forecast Variance: Governed metric definition for Cash Flow Forecast Variance.

P18-KPI-040 - Portfolio Capacity Gap: Governed metric definition for Portfolio Capacity Gap.

P18-KPI-041 - Backlog Coverage: Governed metric definition for Backlog Coverage.

P18-KPI-042 - Critical Resource Bottleneck Count: Governed metric definition for Critical Resource Bottleneck Count.

P18-KPI-043 - Schedule Quality Score: Governed metric definition for Schedule Quality Score.

P18-KPI-044 - Open Logic Exceptions: Governed metric definition for Open Logic Exceptions.

P18-KPI-045 - Open Constraint Exceptions: Governed metric definition for Open Constraint Exceptions.

P18-KPI-046 - AI Delay Prediction Precision: Governed metric definition for AI Delay Prediction Precision.

P18-KPI-047 - AI Constraint Finding Acceptance: Governed metric definition for AI Constraint Finding Acceptance.

P18-KPI-048 - AI Recovery Recommendation Acceptance: Governed metric definition for AI Recovery Recommendation Acceptance.

P18-KPI-049 - AI Evidence Coverage: Governed metric definition for AI Evidence Coverage.

P18-KPI-050 - Schedule Dashboard Adoption: Governed metric definition for Schedule Dashboard Adoption.

P18-KPI-051 - Scheduling Digital Twin Freshness: Governed metric definition for Scheduling Digital Twin Freshness.

P18-KPI-052 - Schedule Decision Cycle Time: Governed metric definition for Schedule Decision Cycle Time.

# 14. Engine Registry

P18-ENG-001 - CPM Calculation Engine (Deterministic): Provides cpm calculation engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-002 - Forward Pass Engine (Deterministic): Provides forward pass engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-003 - Backward Pass Engine (Deterministic): Provides backward pass engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-004 - Float Calculation Engine (Deterministic): Provides float calculation engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-005 - Critical Path Engine (Deterministic): Provides critical path engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-006 - Longest Path Engine (Deterministic): Provides longest path engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-007 - Relationship Validation Engine (Deterministic): Provides relationship validation engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-008 - Constraint Validation Engine (Deterministic): Provides constraint validation engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-009 - Calendar Engine (Deterministic): Provides calendar engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-010 - Shift Calendar Engine (Deterministic): Provides shift calendar engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-011 - Baseline Comparison Engine (Deterministic): Provides baseline comparison engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-012 - Schedule Update Engine (Deterministic): Provides schedule update engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-013 - Progress Measurement Engine (Deterministic): Provides progress measurement engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-014 - Quantity Progress Engine (Deterministic): Provides quantity progress engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-015 - Production Progress Engine (Deterministic): Provides production progress engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-016 - Earned Value Engine (Deterministic): Provides earned value engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-017 - Crew Demand Engine (Deterministic): Provides crew demand engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-018 - Equipment Demand Engine (Deterministic): Provides equipment demand engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-019 - Truck Demand Engine (Deterministic): Provides truck demand engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-020 - Material Need-Date Engine (Deterministic): Provides material need-date engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-021 - Subcontractor Demand Engine (Deterministic): Provides subcontractor demand engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-022 - Resource Loading Engine (Deterministic): Provides resource loading engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-023 - Resource Histogram Engine (Deterministic): Provides resource histogram engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-024 - Resource Leveling Engine (Deterministic): Provides resource leveling engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-025 - Resource Smoothing Engine (Deterministic): Provides resource smoothing engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-026 - Capacity Gap Engine (Deterministic): Provides capacity gap engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-027 - Look-Ahead Engine (Deterministic): Provides look-ahead engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-028 - Weekly Work Plan Engine (Deterministic): Provides weekly work plan engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-029 - PPC Engine (Deterministic): Provides ppc engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-030 - Constraint Readiness Engine (Deterministic): Provides constraint readiness engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-031 - Pull Planning Engine (Deterministic): Provides pull planning engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-032 - Weather Impact Engine (Deterministic): Provides weather impact engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-033 - Forecast Completion Engine (Deterministic): Provides forecast completion engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-034 - Milestone Forecast Engine (Deterministic): Provides milestone forecast engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-035 - Scenario Engine (Deterministic): Provides scenario engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-036 - What-If Engine (Deterministic): Provides what-if engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-037 - Schedule Risk Engine (Deterministic): Provides schedule risk engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-038 - Confidence Date Engine (Deterministic): Provides confidence date engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-039 - Sensitivity Engine (Deterministic): Provides sensitivity engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-040 - Recovery Planning Engine (Deterministic): Provides recovery planning engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-041 - Acceleration Engine (Deterministic): Provides acceleration engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-042 - Crash Analysis Engine (Deterministic): Provides crash analysis engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-043 - Fast-Track Analysis Engine (Deterministic): Provides fast-track analysis engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-044 - Delay Impact Engine (Deterministic): Provides delay impact engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-045 - Fragnet Engine (Deterministic): Provides fragnet engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-046 - Time Impact Analysis Engine (Deterministic): Provides time impact analysis engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-047 - Portfolio Capacity Engine (Deterministic): Provides portfolio capacity engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-048 - Backlog Demand Engine (Deterministic): Provides backlog demand engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-049 - Cash Flow Curve Engine (Deterministic): Provides cash flow curve engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-050 - Schedule-Cost Integration Engine (Deterministic): Provides schedule-cost integration engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-051 - Schedule Quality Engine (Deterministic): Provides schedule quality engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-052 - Schedule Alert Engine (Deterministic): Provides schedule alert engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-053 - Schedule KPI Engine (Deterministic): Provides schedule kpi engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-054 - Delay Prediction Engine (AI-assisted): Provides delay prediction engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-055 - AI Constraint Detection Engine (AI-assisted): Provides ai constraint detection engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-056 - AI Recovery Recommendation Engine (AI-assisted): Provides ai recovery recommendation engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-057 - Evidence Retrieval Engine (AI-assisted): Provides evidence retrieval engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-058 - AI Confidence Engine (AI-assisted): Provides ai confidence engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

P18-ENG-059 - Scheduling Digital Twin Engine (AI-assisted): Provides scheduling digital twin engine using governed schedule logic, calendars, resource data, progress and cross-phase evidence.

# 15. Workflow Registry

P18-WF-001 - Project Schedule Creation: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-002 - WBS Creation: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-003 - Calendar Setup: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-004 - Activity & Logic Development: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-005 - Milestone Setup: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-006 - Schedule Quality Check: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-007 - Initial Baseline Approval: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-008 - Baseline Revision: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-009 - Schedule Update Cycle: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-010 - Status Date Advance: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-011 - Actual Progress Update: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-012 - Quantity-Based Progress Update: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-013 - Production-Based Progress Update: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-014 - Resource Loading: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-015 - Labor/Crew Loading: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-016 - Equipment Loading: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-017 - Truck/Haul Loading: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-018 - Material Need-Date Planning: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-019 - Subcontractor Loading: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-020 - Resource Leveling: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-021 - Resource Smoothing: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-022 - Look-Ahead Creation: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-023 - Weekly Work Planning: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-024 - Commitment/PPC Review: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-025 - Pull Planning Session: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-026 - Constraint Identification: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-027 - Constraint Escalation: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-028 - Constraint Closure: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-029 - Weather Impact Update: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-030 - Schedule Risk Analysis: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-031 - Scenario Creation: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-032 - What-If Comparison: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-033 - Recovery Plan: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-034 - Acceleration Review: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-035 - Design Change Impact: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-036 - Delay Event Capture: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-037 - Fragnet Creation: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-038 - Time Impact Analysis: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-039 - Portfolio Capacity Planning: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-040 - Backlog Resource Forecast: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-041 - Cash Flow/Schedule Integration: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-042 - Earned Value Update: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-043 - Forecast Completion Update: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-044 - Critical Path Review: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-045 - Longest Path Review: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-046 - Schedule Narrative: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-047 - Executive Schedule Review: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-048 - Schedule Alert & Escalation: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-049 - External Schedule Import: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-050 - Schedule Export: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-051 - Scheduling Digital Twin Refresh: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

P18-WF-052 - Schedule Closeout & Archive: Initiate > Validate > Calculate/Plan > Review > Approve > Publish/Execute > Monitor > Close

# 16. Acceptance & Lock Gate

Each controlled requirement maps to a test case and implementation surface. Phase 18 remains review-ready until Project Controls/Scheduling, Operations, Finance, Workforce, Fleet, Procurement, Architecture, Security/Privacy, AI Governance, Data Governance, integration and UAT approvals are complete.