GrounUp Enterprise Specification
Phase 22 - Final Reconciliation, Enterprise Lock & Developer/AI Execution Package

Version 1.0.0 | Review-ready | Enterprise baseline NOT LOCKED

# 1. Mission

Turn the consolidated Phase 00-21 specification into the authoritative execution, acceptance and lock package for building GrounUp with human developers and AI-assisted coding systems.

# 2. Source Preservation

Phase 22 preserves 4,785 consolidated source requirements from Phase 21. Source wording is not silently rewritten. Findings remain governed review items until an authorized owner records a disposition.

# 3. Final Reconciliation

Phase 21 identified 278 structural findings. Phase 22 carries them into a final disposition register and requires semantic cross-phase review for architecture, business rules, data contracts, APIs/events, security, privacy, AI governance and testing.

# 4. Implementation Baseline

The approved dependency waves become executable program epics. Every development work item references requirement IDs, mapped tests and relevant phase artifacts.

# 5. Developer & AI Execution Contract

AI and human developers operate under the same provenance, testing, tenant-isolation, security, versioning, audit, migration, observability and change-control rules. AI cannot silently invent missing governed decisions or approve protected gates.

# 6. Acceptance

Definition of done includes implementation, tests, documentation, observability, security, traceability, acceptance and release readiness. Production additionally requires Phase 20 readiness controls.

# 7. Enterprise Lock

GES v1.0 remains NOT LOCKED until all mandatory Phase 22 gates are approved and blocking findings are closed or formally excepted. Lock is an explicit configuration-management action, not an automatic result of documentation generation.

# 8. Post-Lock Governance

After lock, specification changes require a governed change request, impact analysis, approvals, version update, regression scope and updated manifest/traceability.

# 9. Final Gates

| Gate | Owner | Status | Evidence |
| --- | --- | --- | --- |
| Scope & Phase Catalog | Product Owner | Pending | Phase 00-22 scope/version catalog |
| Requirements Reconciliation | Product + Architecture | Pending | Final Requirements Register + dispositions |
| Architecture/Data/API | Architecture + Data | Pending | Canonical contracts approved |
| Security & Privacy | Security | Pending | Security/privacy acceptance evidence |
| AI Governance | AI Governance | Pending | AI evaluations/guardrails/ownership |
| Testing & Traceability | QA | Pending | Coverage + exception evidence |
| Business/UAT | Business Owners | Pending | UAT acceptance |
| Production Readiness | DevOps/SRE | Pending | Phase 20 readiness evidence |
| Operations/Support | Service Management | Pending | Runbooks, SLAs, support ownership |
| Final Manifest | Configuration Manager | Pending | Hash manifest + approved baseline |
| GES v1.0 Enterprise Lock | Configuration Manager | Proposed | All prior gates approved |

# 10. Developer/AI Execution Controls

P22-EXEC-001 - Requirement Provenance: Every code/change task cites authoritative requirement IDs and source phase. Enforcement: Block merge if absent.

P22-EXEC-002 - No Silent Assumptions: Missing business rules/formulas/permissions become governed gaps. Enforcement: Do not invent.

P22-EXEC-003 - Test With Implementation: Mapped automated/manual acceptance evidence accompanies implementation. Enforcement: Block completion without test evidence.

P22-EXEC-004 - Tenant Isolation: All SaaS data, config, entitlements and branding remain tenant scoped. Enforcement: Security gate.

P22-EXEC-005 - API Contract Discipline: Approved API/event schemas are versioned compatibility boundaries. Enforcement: Breaking changes require new version/change approval.

P22-EXEC-006 - Data Migration Discipline: Schema/data changes include migration, reconciliation and rollback. Enforcement: Deployment gate.

P22-EXEC-007 - AI Governance: AI models/prompts/tools require versioning, evaluation, guardrails, monitoring and human policy. Enforcement: AI gate.

P22-EXEC-008 - Observability: Production features emit governed logs/metrics/traces and audit events. Enforcement: SRE gate.

P22-EXEC-009 - Security by Default: Least privilege, secrets management, encryption and vulnerability gates apply. Enforcement: Security gate.

P22-EXEC-010 - Feature Flags: Incomplete/high-risk releases use governed feature flags when appropriate. Enforcement: Release control.

P22-EXEC-011 - Rollback Ready: Every production-impacting release has verified rollback/recovery behavior. Enforcement: Production gate.

P22-EXEC-012 - Traceability Update: Accepted changes update requirement-test-code-release traceability. Enforcement: Definition of done.

P22-EXEC-013 - Human Approval Boundaries: AI cannot approve legal, financial, security, safety, contractual or enterprise-lock decisions. Enforcement: Governance gate.

P22-EXEC-014 - Canonical Libraries: Shared services/materials/resources/rates/assemblies use governed master-library identifiers. Enforcement: Data governance gate.

P22-EXEC-015 - Audit Immutability: Approval, release, pricing, commercial and security audit records preserve history. Enforcement: Audit gate.

P22-EXEC-016 - Environment Promotion: Artifacts/configuration promote through approved environments; no ad hoc production mutation. Enforcement: DevOps gate.

P22-EXEC-017 - White Label Governance: Branding/customization is configuration-driven and cannot fork core business logic silently. Enforcement: SaaS architecture gate.

P22-EXEC-018 - Performance Acceptance: Critical workflows meet approved latency/throughput/capacity targets. Enforcement: Performance gate.

P22-EXEC-019 - Accessibility Acceptance: User-facing surfaces meet approved accessibility criteria. Enforcement: UX/QA gate.

P22-EXEC-020 - DR Acceptance: Backup/restore and RTO/RPO recovery evidence exists for critical services. Enforcement: DR gate.

P22-EXEC-021 - Commercial Calculation Controls: Estimate/job cost/change/claim/payment calculations retain formula/version/source provenance. Enforcement: Finance/commercial gate.

P22-EXEC-022 - Construction AI Evidence: Plan/spec/takeoff AI outputs retain source-page/location/confidence/review evidence. Enforcement: AI/construction QA gate.

P22-EXEC-023 - Change Control: Post-lock changes require change request, impact analysis, approvals, version update and regression scope. Enforcement: Baseline control.

P22-EXEC-024 - Definition of Done: Requirement implemented, tested, documented, observable, secure, traceable, accepted and releasable. Enforcement: Completion gate.

# 11. Controlled Counts

Source Requirements: 4,785

Source Tests: 4,775

Source Traceability Rows: 4,517

Source Structural Findings: 278

Final Requirement Rows: 4,785

Phase22 Requirements: 220

Phase22 Tests: 220

Execution Contracts: 24

Implementation Epics: 11

Final Gates: 11