GrounUp Enterprise Specification
Phase 24 - Core Platform Implementation: Identity, Tenancy, Data, API, Audit & Workflow

Version 1.0.0 | Implementation-ready specification | Technology vendor-neutral

# 1. Mission

Implement the reusable core platform contracts required before dependent GrounUp business modules are built.

# 2. Source Alignment

Phase 24 derives its architecture boundaries from Phase 23, which contains 300 foundation requirements and 48 logical architecture components. Phase 24 narrows the build to identity, authorization, tenancy, data access, APIs/events, audit, workflows, configuration and observability.

# 3. Identity and Authorization

Authentication is provider-neutral. Authorization is default deny and evaluates actor, tenant, resource and applicable attributes/roles/scopes.

# 4. Multi-Tenant SaaS

Tenant context is mandatory for business data paths. Plans, entitlements, feature flags and white-label configuration are governed configuration rather than duplicated code.

# 5. Data Foundation

Repositories enforce tenant scope. Schema changes use versioned migrations with validation and rollback/recovery planning.

# 6. API/Event Foundation

The request pipeline is ordered and governed. Writes use idempotency where retry risk exists. Domain events use a versioned envelope and transactional outbox boundary.

# 7. Audit and Workflow

Privileged/configuration/approval actions retain actor, tenant, time, correlation, source requirement and evidence metadata. Workflow transitions validate state and authorization.

# 8. Quality and Security

Cross-tenant negative tests, policy tests, contract tests, security scans, migration tests, observability and traceability are required gates.

# 9. Implementation Order

Request context -> identity -> tenancy -> authorization/entitlements -> tenant-aware data -> audit/events -> API kernel -> workflow -> config/feature flags -> observability -> E2E acceptance.

# 10. Core Modules

P24-MOD-001 - Request Context (Platform): Correlation ID, actor, tenant, environment and request metadata

P24-MOD-002 - Identity Adapter (Security): Provider-neutral authentication/SSO boundary

P24-MOD-003 - Authorization Policy (Security): Default-deny RBAC/ABAC policy evaluation

P24-MOD-004 - Tenant Registry (SaaS): Tenant lifecycle, status and provisioning state

P24-MOD-005 - Entitlement Service (SaaS): Plans, features, limits and entitlement evaluation

P24-MOD-006 - Brand Configuration (SaaS): White-label branding/configuration without business-logic forks

P24-MOD-007 - Data Access Boundary (Data): Tenant-aware repository/unit-of-work contracts

P24-MOD-008 - Migration Runner (Data): Versioned forward migration, validation and rollback hooks

P24-MOD-009 - API Kernel (API): Validation, errors, pagination, idempotency, versioning and middleware

P24-MOD-010 - Event Publisher (Events): Versioned domain-event envelope/outbox boundary

P24-MOD-011 - Audit Ledger (Governance): Append-oriented governed audit/evidence records

P24-MOD-012 - Workflow Kernel (Platform): State transitions, approvals, assignments and escalation hooks

P24-MOD-013 - Notification Port (Platform): Provider-neutral notification request boundary

P24-MOD-014 - File Metadata Port (Platform): Permission-aware file/object metadata boundary

P24-MOD-015 - Feature Flag Service (Platform): Tenant/environment feature evaluation

P24-MOD-016 - Configuration Registry (Platform): Versioned platform/tenant configuration

P24-MOD-017 - Observability Kernel (Operations): Structured logs, metrics, traces and health

P24-MOD-018 - Traceability Hook (Governance): Requirement/test/release evidence metadata

# 11. Controlled Counts

Requirements: 360

Tests: 360

Modules: 18

Entities: 20

Apis: 20

Events: 13

Business Rules: 12

Security Controls: 8

Quality Gates: 10